## Logbook

|  |
| --- |
| Date: 25/02/2025 |
| Team Number and Name:  32 |

|  |
| --- |
| Goals for this week:  Choose a topic  Come up with a research question  Search for relevant literature  Download the data and do some initial processing  Research ideas and directions for the prediction problem  Create a common GitHub repository  Creating a collaborative work environment |

|  |  |  |
| --- | --- | --- |
| Who did what and spent how much time on it? | | |
| Name | Task(s) | Time spent this week |
| Chu Li | Cleaning the data with Excel and RStudio  Attend weekly meeting | 2h |
| Casper Collet | Propose research question, research ideas and directions  Jobs relevant to GitHub | 2h |
|  |  |  |

|  |
| --- |
| Other comments (e.g. communication, next steps, etc.):  The other team member Casper de Jong hasn't been involved in group assignments up to today or in any form of communication.  Next step is further processing of data in preparation for presentation. |

## Logbook

|  |
| --- |
| Date: 05/03/2025 |
| Team Number and Name:  32 |

|  |
| --- |
| Goals for this week:  Attend meetings  Try some different analysis on the data:   * Categorize the variables and test variability * Test most important variables * Train the dataset * Test predictability accuracy   Make presentation slides |

|  |  |  |
| --- | --- | --- |
| Who did what and spent how much time on it? | | |
| Name | Task(s) | Time spent this week |
| Chu Li | Attend meetings (in person), make presentation | 3h |
| Casper Collet | Attend meetings (online), trying different methods to analyze the data and put findings in presentation. | 4h |
|  |  |  |

|  |
| --- |
| Other comments (e.g. communication, next steps, etc.):  The other team member Casper de Jong hasn't been involved in group assignments up to today or in any form of communication.  Next step is further analyzing of the data, making the presentation more clear using the feedback from the presentation day and putting our findings on paper. |

## Logbook

|  |
| --- |
| Date: 12/03/2025 |
| Team Number and Name:  32 |

|  |
| --- |
| Goals for this week:  Further analyzing the data and trying to find the % of predictability of different methods and see the changes.  Making the logbooks to see the division of work and send these to tutor.  Putting our findings on paper to create the final document. |

|  |  |  |
| --- | --- | --- |
| Who did what and spent how much time on it? | | |
| Name | Task(s) | Time spent this week |
| Chu Li | All of the above | 3h |
| Casper Collet | All of the above + making the logbooks to see the division of work and send these to tutor. | 3h |
|  |  |  |

|  |
| --- |
| Other comments (e.g. communication, next steps, etc.):  The other team member Casper de Jong hasn't been involved in group assignments up to today or in any form of communication.  Next step is working more on the paper and presentation. |

## Logbook

|  |
| --- |
| Date: 24-3-2025 |
| Team Number and Name:  32 |

|  |
| --- |
| Goals for this week:  Chu: Working on code and asking Ulrich for assistance by the error.  Casper: Writing the abstract and data part of the paper  Both: Attend meeting, work on presentation |

|  |  |  |
| --- | --- | --- |
| Who did what and spent how much time on it? | | |
| Name | Task(s) | Time spent this week |
| Chu Li | Working on code and asking Ulrich for assistance by the error. | 4h |
| Casper Collet | Writing the abstract and data part of the paper | 4h |
| Both: | Attend meeting, work on presentation | 2h |

|  |
| --- |
| Other comments (e.g. communication, next steps, etc.):  The other team member Casper de Jong hasn't been involved in group assignments up to today or in any form of communication.  Next step is working more on the paper and presentation. |